Software Engineering Mini Project · Team E15

# Test Plan

Railway Reservation System

Prepared by Atharv More

PES1UG24CS276
Test-case contribution: Muhammad Affan Dumba · PES1UG24CS280
Version 1.1 · 29 September 2026
ISO/IEC/IEEE 29119-3-aligned structure

Submission Copy

# Document Control

| Document | Test Plan |
| --- | --- |
| System | Railway Reservation System (RRS) |
| Plan owner | Atharv More — PES1UG24CS276 |
| Test-case owner | Muhammad Affan Dumba — PES1UG24CS280 |
| Team | Team E15 |
| Version / status | 1.1 / Submission copy |
| Date | 29 September 2026 |

## Revision History

| Version | Date | Change | Author |
| --- | --- | --- | --- |
| 1.0 | 29 Sep 2026 | Initial Part 1 plan and ten case specifications. | Atharv More / Muhammad Affan Dumba |
| 1.1 | 29 Sep 2026 | Added explicit password-boundary/hash, late-cancellation and booking/cancellation-audit checks; separated submission copy. | Team E15 review |

Execution status. The cases in §5.2 are specifications, not claims of execution. Actual result, evidence, tester, date, build and status are recorded when an implementation is available.

# Table of Contents

- 1. Introduction

- 2. Test Items and Scope

- 3. Test Strategy and Approach

- 4. Environment, Responsibilities and Schedule

- 5. Test Design and Validation

- 5.1 Security validation

- 5.2 Test cases

- 6. Completion and Deliverables

- 7. Requirement Traceability Matrix

# 1. Introduction

## 1.1 Purpose

This plan defines the scope, strategy, resources, environment, entry/exit criteria, security validation and traceability for system testing of RRS. The SRS v1.1 is the requirements baseline.

## 1.2 Objectives

- Verify all functional, non-functional and security requirements.

- Verify booking/cancellation invariants under normal, failure and concurrent conditions.

- Produce repeatable evidence and a requirement-level completion review.

## 1.3 References

Team E15 RRS SRS v1.1; Team E15 Architecture and Design Specification v1.1; ISO/IEC/IEEE 29119-3:2021 test documentation guidance.

# 2. Test Items and Scope

| In scope | Registration; authentication; search; availability; booking; history; cancellation; administration; audit; performance; concurrency; restart recovery; accessibility; compatibility; transport, session, credential and authorization security. |
| --- | --- |
| Test items | Browser UI, REST API, domain services, relational database behavior and payment-simulator integration. |
| Out of scope | Real card payments, live railway feeds, production disaster recovery, dynamic pricing and wait-list allocation. |
| Assumptions | Seeded synthetic data, test-only database inspection, configurable payment outcomes and current supported browsers are available. |

# 3. Test Strategy and Approach

## 3.1 Test Levels

- Unit: validation, password policy, state transitions and availability calculations.

- API integration: authorization, database constraints, persistence, idempotency and simulator outcomes.

- System: passenger/administrator browser workflows, accessibility and compatibility.

- Non-functional: load, concurrency and restart recovery.

## 3.2 Techniques

Positive/negative scenarios, equivalence partitions, boundary values, role/ownership checks, duplicate submission, state-transition testing and concurrent final-seat requests are used. Automated checks are preferred for API, load and security work; keyboard and visual compatibility checks may be manual with recorded evidence.

## 3.3 Test Data

Use synthetic passenger accounts P1 and P2, administrator A1, trips with zero/one/multiple seats, a departed trip, success/failure simulator modes and a 10,000-trip performance seed. Reset independent cases to a known database snapshot.

## 3.4 Defect Handling

Record case ID, build, environment, reproducible steps, expected/actual results, severity and evidence. Retest a fix and execute affected regression cases. Critical or high defects block exit unless a documented academic-review decision states otherwise.

# 4. Environment, Responsibilities and Schedule

## 4.1 Environment

- HTTPS test deployment and isolated relational test database.

- Current stable Chrome, Edge and Firefox; 375-pixel and 1280-pixel viewports.

- Load/concurrency tool supporting at least 50 virtual users and synchronized requests.

- Authorized, read-only database/log inspection for credential and audit validation.

## 4.2 Responsibilities

| Member | Responsibility |
| --- | --- |
| Atharv More | Test Plan ownership, environment coordination, execution tracking and exit review. |
| Muhammad Affan Dumba | §5.2 test-case specifications, coverage maintenance and evidence checklist. |
| Mohit Singh P | Requirement mapping review. |
| Mohammed Rizwan Shaikh | Architecture-related setup, interface and failure-behavior review. |

## 4.3 Sequence

Baseline documents → deploy/seed → smoke test → functional/security cases → performance/concurrency → accessibility/compatibility → defect retest/regression → traceability and exit review.

## 4.4 Entry and Exit Criteria

| Entry | SRS and design baselined; test build deployed; simulator and seed data available; test accounts and evidence repository prepared. |
| --- | --- |
| Exit | All ten cases have recorded outcomes; no open critical/high defects; every FR/NFR/SEC statement is demonstrably covered or has a documented follow-up test; evidence is reviewed. |

## 4.5 Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Environment timing distorts performance | Record hardware/build/tool versions; warm up; repeat runs using the same seed. |
| 30-minute session test is slow | Run the real-duration acceptance check; use configurable time only for earlier regression. |
| Concurrent requests are not synchronized | Use a barrier so all 20 final-seat requests start together. |
| Sensitive test data leaks | Use synthetic identities and redact tokens/passwords from evidence. |

# 5. Test Design and Validation

A case passes only when every expected result is observed and retained evidence supports the result. Failure of one assertion fails the case until corrected and rerun.

## 5.1 Security Validation

| ID | Validation | Cases |
| --- | --- | --- |
| SV-01 | Verify generic authentication failure, fifth-attempt threshold, 15-minute rejection window and password-free audit records. | TC-02 |
| SV-02 | Use P2 against P1’s booking and P1 against administrator endpoints; expect 403/404 with no protected data. | TC-06, TC-07 |
| SV-03 | Inspect HTTPS, replay a signed-out token and test expiry after 30 minutes of inactivity. | TC-09 |
| SV-04 | Inspect authorized test storage/logs: password is a salted adaptive hash and plaintext is absent from database, API responses and logs. | TC-01, TC-02 |

## 5.2 Test Cases

### TC-01 — Registration, Password Boundary and Credential Storage

| Preconditions | No P1 account; authorized test-only read access to user storage and logs. |
| --- | --- |
| Procedure | Submit an 11-character password; submit a valid 12-character password and unique email; repeat the same email; inspect stored credential, response and logs. |
| Expected | 11-character input is rejected; valid input creates one account; duplicate is rejected; stored value is a salted adaptive hash and does not equal the password; plaintext appears in neither responses nor logs. |
| Traceability | FR-01; SEC-02 |
| Evidence | API/UI responses, redacted storage inspection and log search. |

### TC-02 — Sign-In, Lockout and Authentication Audit

| Preconditions | P1 exists and is unlocked. |
| --- | --- |
| Procedure | Sign in correctly and sign out; submit five incorrect passwords within 15 minutes; attempt a sixth; inspect audit; retry after the 15-minute rejection period. |
| Expected | Valid login works; invalid responses are generic; sixth attempt is rejected for 15 minutes; success, failures and rejection are audited without submitted passwords; access resumes after the period with valid credentials. |
| Traceability | FR-02, FR-09; SEC-02, SEC-04 |
| Evidence | Timestamped responses and redacted audit records. |

### TC-03 — Search and Availability

| Preconditions | Matching, nonmatching, sold-out and multiple-departure trips are seeded. |
| --- | --- |
| Procedure | Search by origin, destination and date; inspect filtering, ordering and every availability value. |
| Expected | Only exact route/date matches appear in departure order; every count is between zero and capacity. |
| Traceability | FR-03, FR-04 |
| Evidence | Seed extract and ordered API/UI result. |

### TC-04 — Successful Booking, History and Audit

| Preconditions | P1 signed in; selected trip has one free seat; simulator succeeds. |
| --- | --- |
| Procedure | Submit one booking; query P1 history and audit records. |
| Expected | Exactly one confirmed booking with unique PNR and one allocated seat; P1 history shows PNR/trip/seat/fare/status; confirmation audit contains actor, action, time and outcome. |
| Traceability | FR-05, FR-06, FR-09 |
| Evidence | Booking response, database state, history and audit event. |

### TC-05 — Payment Failure and Idempotent Retry

| Preconditions | P1 signed in; one free seat; known idempotency key. |
| --- | --- |
| Procedure | Run with simulator failure; verify state. Then configure success and send the same logical request twice with one new idempotency key. |
| Expected | Failure confirms nothing and releases the hold; duplicate success calls return one booking/PNR and allocate one seat. |
| Traceability | FR-05; NFR-03 |
| Evidence | Responses, booking count and inventory before/after. |

### TC-06 — Ownership, Eligible/Late Cancellation and Audit

| Preconditions | P1 owns one future confirmed booking and one departed confirmed booking; P2 signed in separately. |
| --- | --- |
| Procedure | P2 reads/cancels P1 future booking; P1 cancels it twice; P1 attempts to cancel the departed booking; inspect inventory/refund/audit. |
| Expected | P2 gets 403/404 without details; P1’s first eligible cancellation succeeds with one seat release/refund reference/audit event; repeat and late attempts are rejected without further inventory change. |
| Traceability | FR-06, FR-07, FR-09; SEC-01 |
| Evidence | Responses, inventory deltas, payment event and audit events. |

### TC-07 — Administrator Inventory, Authorization and Audit

| Preconditions | A1 administrator and P1 passenger exist. |
| --- | --- |
| Procedure | P1 attempts administrator create; A1 creates, edits and disables a trip; inspect state and audit. |
| Expected | P1 receives 403; A1 changes persist; each change has actor, timestamp, action and outcome. |
| Traceability | FR-08, FR-09; SEC-01 |
| Evidence | Responses, final trip state and audit events. |

### TC-08 — Concurrent Final Seat

| Preconditions | Exactly one seat; 20 distinct authenticated passengers; simulator succeeds. |
| --- | --- |
| Procedure | Release 20 booking requests simultaneously from a synchronization barrier; inspect bookings and availability. |
| Expected | At most one confirmation; others report unavailable; final count is zero and is never negative. |
| Traceability | FR-04, FR-05; NFR-03 |
| Evidence | Tool timestamps, responses, booking count and availability history. |

### TC-09 — Transport, Session and Restart Recovery

| Preconditions | HTTPS deployment; P1 session; committed booking exists. |
| --- | --- |
| Procedure | Inspect transport; sign out and replay token; create a session, wait 30 minutes idle and reuse it; restart application; query health and booking. |
| Expected | Authenticated traffic uses HTTPS; signed-out/expired tokens fail; booking persists; health responds within 60 seconds; logs omit tokens/passwords. |
| Traceability | NFR-04; SEC-02, SEC-03 |
| Evidence | Transport capture, timestamped responses, restart log and persisted record. |

### TC-10 — Performance, Accessibility and Compatibility

| Preconditions | 10,000 trips; 50 virtual users; Chrome/Edge/Firefox; 375px and 1280px viewports. |
| --- | --- |
| Procedure | Run 200 searches and 100 bookings at 50 users; complete required workflows by keyboard at both widths in each browser; inspect accessible names. |
| Expected | ≥95% searches ≤2s; ≥95% bookings ≤3s under the simulator condition; keyboard completion succeeds; every required control has an accessible name; no primary-form horizontal scrolling. |
| Traceability | NFR-01, NFR-02, NFR-05, NFR-06 |
| Evidence | Load summary, browser/version matrix, screenshots and accessibility report. |

# 6. Test Completion and Deliverables

Evidence includes completed case records, API responses/screenshots, performance summaries, accessibility notes, audit/storage inspection, defect log and final traceability review. A failed case is not waived without a recorded decision and reason.

| Execution metadata required per case | Build, environment, tester, date/time, actual result, evidence link, pass/fail/block status and defect ID where applicable. |
| --- | --- |
| Completion review | Test owner and requirement reviewer confirm evidence and unresolved risks against exit criteria. |

# 7. Requirement Traceability Matrix

| Requirement | Planned verification |
| --- | --- |
| FR-01 | TC-01 |
| FR-02 | TC-02 |
| FR-03 | TC-03 |
| FR-04 | TC-03, TC-08 |
| FR-05 | TC-04, TC-05, TC-08 |
| FR-06 | TC-04, TC-06 |
| FR-07 | TC-06 |
| FR-08 | TC-07 |
| FR-09 | TC-02, TC-04, TC-06, TC-07 |
| NFR-01 | TC-10 |
| NFR-02 | TC-10 |
| NFR-03 | TC-05, TC-08 |
| NFR-04 | TC-09 |
| NFR-05 | TC-10 |
| NFR-06 | TC-10 |
| SEC-01 | TC-06, TC-07 |
| SEC-02 | TC-01, TC-02, TC-09 |
| SEC-03 | TC-09 |
| SEC-04 | TC-02 |